## Slide 1
2022
2023
Research
Software Architecture
Developing Phase
Test Phase
Today
Sep
Oct
Nov
Dec
2023
Feb
Mar
Apr
May
32 days
Research
Sep 1 - Oct 16
16 days
Literature Review
Sep 28 - Oct 19
22 days
Design Architecture
Oct 20 - Nov 20
Nov 20
Finalize
30 days
Learning Technology
Nov 19 - Dec 31
76 days
Development
Dec 25 - Apr 10
27 days
Testing
Apr 7 - May 15
161 days
Documentation
Oct 6 - May 18
Project Timeline